DIRECTOR OF UTILITIES &	Facilities Planning and Management

ENERGY MANAGEMENT	5454 Cass Avenue

Detroit, Michigan 48202

MEMORANDUM

To:		James Sears

CC:		Angela Strickland

Jason Sepanak

Tonya Jones

Johnfrancis Twoney

Megan Etue

From:		Larry S. Fodor

Subject:	Position Paper on the Pilot Utility Project

Date:		October 9, 2013

Background

In the spring of 2011, the University hired Huron Consulting to review its operations and make recommendations on how to cut costs and save energy. One of their recommendations was to implement a program where the user groups in a building would be charged the utility cost for running their building. Their annual budget would be adjusted accordingly. It was believed that if the user group was responsible for their utility budget, they would take a greater ownership in it and become better stewards of their buildings. It was promoted that this program would save 10 percent of the utility budget by building. This program was referred to as the Pilot Utility Program.

Program Development

In the late summer of 2011, a project team was assembled comprised of various University members and representation from the Huron Group. It was decided that a pilot program would be established and three buildings were selected. They were the Engineering building, the Cohn (Nursing) building and the Law School buildings.

The team contracted an action plan that included review of other universities that had implemented similar programs, review of the space allocation and data systems, and recommendations on how the costs would be allocated. These plans were communicated several times to the University’s Steering Committee and appropriate feedback was obtained and implemented.

It was decided that the Pilot Program would be initiated for the start of the FY13 fiscal year (October 1, 2012).  It was soon decided that a software program was needed to integrate the financial transaction of receiving the utility invoice and allocating to the various departments that were assigned square footage in three pilot buildings. After much review, it was decided that Energy Cap would be the best application to integrate with Banner. Energy Cap is currently being used for tracking of energy consumption and cost. The estimated cost to develop the software was $50,000.

Utility budgets for the pilot buildings were developed and presented to the appropriate parties. Meetings with the deans of Nursing, Law and Engineering were undertaken. Throughout FY13, a behavior change program was initiated. This was based on the success of a limited sustainability and energy reduction program in the Academic Administration Building (AAB) in which the user group was fully engaged to make a conscious effort to reduce energy consumption by eliminating small appliances, turning off lights, reducing any processes. This was well received by Engineering and Nursing. Law did not response to this invitation.

Results & Observations

The College of Engineering and Nursing soon realized that they have very little control over the energy usage that would impact their building’s utility cost. The only real area of impact was lighting. The user group could ensure that light were turned off at the end of day and weekends. Lighting typically accounts for 20-30 percent of the overall utility budget and savings 10 percent of this amount would result an overall savings of 2-3 percent on an annual basis. The majority of the energy consumption is consumed by HVAC systems of which the user group has no control. The state of this equipment and the how preventative maintenance is performed will have a far greater impact on the overall utility budget. The chart below shows the results by building for FY13 YTD through June.

|  |  | Pilot Utility Program - YTD thru June 2013 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | September 26, 2013 |  |  |  |  |
|  |  | Building | Electricity | Gas | Water | Total Utility |
|  |  |  | KWH | MCF | CCF | Cost |
|  |  | Engineering | More 6.5% | More 15.6% | More 3% | More 4.2% |
|  |  | Cohn | Less 16.3 % | Neutral | More 6.5% | Less 4.4% |
|  |  | Law | Less 20.6% | More 4.2% | More >20% | Less <1% |

The overall cost for Engineering is 4.2 percent more than the budget. The various processes and labs in Engineering could cause variations in energy consumption depending on thier usage which varies year to year. Cohn was 4.4 % less than the budget. It should be noted that the Cohn user group embraced this program the most. Law was neutral to the budget. It should also be noted that Law was the least enthusiastic about this program and did not actively participate in it.

The software integration between Energy Cap and Banner took considerably longer than anyone imagined. Flowcharts had to be developed, code language written and then verified for correct operation for bill splitting, cost allocation, credit application and other considerations. It should be noted that code language had to be written for each utility meter for each building and possible space allocation. As of this writing, the development is continuing and final verification ongoing.

The behavior change program was developed and rolled out in several stages. It was well received by Engineering and Cohn. Law chose to ignore the program and did not respond to any of the requests.

Recommendations

- The Pilot Utility Program did not succeed in savings energy consumption and cost. As explained above, this is not the right vehicle to generate energy cost savings. Discontinue the Pilot Utility Program.

- Use the Energy Cap – Banner integration to continue tracking cost for Law as they are required to report this information.

- Use the Energy Cap –Banner integration to allocate cost to the Non General Fund accounts (Auxiliaries). This would be more cost effective than the manual process that is currently being used.

- Use the Energy Cap – Banner integration to allocate cost for the cluster natural gas plants and other sites that share electric services. This would have a labor saving effect for the staff of Business Services.