SENIOR PROJECT MANAGERS

MEETING MINUTES

January 5, 2012

In Attendance:	Chrystal Camilleri (CC)

Kipp Cycholl (KC)

Steven Pecic (SP)

Deb Brazen (DB)

- Beginning

  - Mission Statement

    - Should align with existing FP&M/ D&CS mission statement

    - Statement: By reviewing departmental roles and project processes, we will improve productivity, continuity, customer service and overall satisfaction both internally (department) and externally (customer).

  - What prevents us (D&CS) from being productive?

    - Polarized Department (Small projects (GIRF), Large Projects, R-FaST, Deferred Maintenance, ADA)

      - Questions:

        - What are we doing/how do we interact?

        - How is work established and distributed?

        - What is our project team set up?

        - How do the delivery methods relate to teams listed above?

        - What construction methods interact (work orders vs. contracts)

    - Limited Resources (lack of staff = limited time to devote to project)

    - Bureaucracy (too many signatures/reviews)

        - We feel ‘handcuffed’ from servicing customers/ lack of authority to approve change or ‘make it right’, even at the lowest level

    - The process (too much wasted time; ie: contracts, bidding)

      - Questions:

        - How does contract timeframe affect project delivery?

        - What are Rick Nork’s expectations?

        - What are Jim Sears’ expectations?

        - Customer expectations?

    - Lack of Communication/Coordination

    - Limited familiarity with Design Standards and Processes (=people come up with ‘work arounds’)

  - Roles and Responsibilities

    - Knowing what each group does, what their roles and processes are will help overall knowledge when starting a project

      - GIRF/Small Project group

      - Capital Planning/ Large Project group

      - Deferred Maintenance

      - ADA Projects

      - R-FaST

        - Project Team approach assists with cradle-grave project knowledge

        - Project Team approach allows coverage in case of absence

        - Jim’s Wagon Wheel of interaction within and outside of department

    - Action Item:  Request that these groups present at a Process Improvement meeting; should discuss roles, how they interact, what their customer/project process is

  - Process

    - How do we obtain project information?

      - As directed by upper administration

      - Through the ‘GIRF’ process/to Craig

      - Phone call/ email to Jim, Fran or Deb

      - Capital Outlay

      - Deferred Maintenance

      - ADA project

    - How should a project come in?

      - A request should be submitted online; every request should have a requisition number so that it can be tracked; the request then goes to TMA, where it is assessed and assigned to a planner or PM; the req# can then be used to set up PFA, FO, contracts, etc, and also to track time.

    - Where is the red packet process broken?

  - Goals/Next Steps

    - “Play Book” or guideline of steps in the project process; this does not replace Jim’s delivery flow chart, but expands it for better understanding by PMs.

    - Cross training

    - Software Training

      - TMA

      - Project Scheduling

  - Things that might be helpful

    - Explain Jim’s “Wagon Wheel”: D&CS interacts with many other departments: OEH&S, Risk Management, Purchasing, DLAR, C&IT, but also Maintenance Trades, Keys, Business Services, etc. (we all need to learn to work together)

    - Tracking time before it’s a project (not trackable in PTS)

    - Master Contracts for construction, design, abatement, air monitoring, studies…

    - Project Checklist

    - Move Checklist

NOTE: The next mini-Senior PM meeting is scheduled for Thursday January 12 at 11:00am in Conference Room 4.  The Fran/Senior Moment meeting is scheduled for Thursday January 12 at 1:00pm.

The above notes items discussed and conclusions reached.  If there are any errors or omissions, please contact the undersigned.

Deb Brazen, RA, LEED AP BD+C, NCARB, MA

Senior Project Manager, Design and Construction Services