project delivery process - handbook

WORKING DRAFT – Table of Contents

March 23, 2015

- Obtain project information

  - Submit a Work Order/Request requisition number

  - Setting up a folder

    - Under $25,000

    - Capital Project

- Determine Project Delivery Method

  - Just Do It

  - Needs an Estimate

  - Lump Sum

  - Long Trail/Track

  - Requires State Review

  - Job Order Contracting

  - Construction by Tenant in WSU building

- Initial Planning and Investigation

  - Small Projects vs. Capital Projects

  - Space Request/ Approval Process

  - Classroom/Assembly Use vs. Business/ Administrative Use

  - Checklists/ Questions to ask

  - Interior Palette Selection/ Standards

  - Furniture

  - Room Numbering

  - Legal information

  - Commissioning

  - Schedules

  - Specialty Consultants

  - Survey ( utilities etc)

- Estimate

  - Internal Review

  - Providing information to customer

- Request Funding

  - Customer Index

  - IRB

  - Plant Fund

    - Appropriation Request Customer vs Deferred Maintenance\Admin funding

    - Request an FO for PM fees

    - PTS

  - Establish project number

  - Increase funding Appropriation request

- Hire a Design Consultant

  - Proposal

  - Under contract

    - Via PV

    - Via Red Packet

  - Preferred Vendor

- Schematic Design

  - Review proposed  room numbers with Vern

- Design Development

  - What to expect from the designer

  - Customer sign-off

  - Design Review (who to involve, when)

    - Risk Management

    - Office of Environmental Health and Safety

    - Procurement and Strategic Sourcing

    - C&IT

    - DLAR

    - Public Safety

    - Customer

    - Facilities Operations

    - Utilities

    - Hazardous Material & Right to Know

  - Transition – Turn over

- Construction Documentation

  - In-house review – see list in Design Development

  - Customer sign-off

- Bidding and Award

  - Procurement matrix & bid coordination

  - Projects over $500,000

  - Award

  - Board of Governor Review/Approval

- State & City of Detroit Reviews & Permitting

  - Joint Capital Outlay

  - Bureau of Fire Safety

  - Retail Projects

  - Sidewalks & right of way

  - Soil erosion permits

  - Elevator

  - Mechanical + Plumbing

- Construction Delivery Methods

  - Time and Material

  - Job Order Contracting

  - Short Form

  - Bidding (with an RFP)

  - Construction Management

  - Construction by Tenant

- Hire the Contractor

  - Method of contracting – i.e. req vs contract etc

  - Qualification

  - Red Packet

    - Bonds

    - Insurance

    - Red packet developer

  - Pre-Construction Meeting

- Other Primary Contracts/Methods of Contracting/Pre-purchase and Tax( make this a list of types of contracts and reference appropriate section )

  - Asbestos/Abatement

  - Geo-technical

  - Air Monitoring

  - Commissioning

  - Testing & Balancing etc

  - Material testing

  - A/V

  - Security

  - Furniture

  - Low voltage contractors

  - Building Controls/Siemens

  - Pre-purchase & use tax 
m. Computers and monitors- purchase through WayneBuy

n.  C & IT equipment

- Work Orders

  - Time and Material Contracts

  - Grounds

  - Keys & OneCards

  - Other Trades

  - Closing Work Orders

- During Construction  ( need to coordinate this section with contracting methods)

  - Hazmat Abatement and Testing

  - Air monitoring, sampling

  - Not used

  - Project kickoff

  - Access ( Temporary Access Card for Contractors & keys/cores/construction access to

spaces)

  - Move-out & move-in

  - Shop drawings, Submittals & RFIs

  - Inspections

  - Electrical

  - Mechanical, plumbing Inspections

  - Food Service Inspections

  - Elevator

  - City of Detroit – civil, right-of-way. Traffic & barricades

  - Fire Marshal Inspections (both types,  50% & final)

  - OEHS

  - Impact Reports

  - Change Orders

  - Allowance Tracking

  - Hot Work permit)

  - Building Notifications & After hours/weekends/WSU shutdown)

incl noise/disturbance) notifications

  - Furniture and/or equipment install/certification

  - Telephone Service Request   (telephone, voice, data incl test reports)

  - C & IT coordination (departmental & C & IT)  ( including AV , network , refer to security, wireless, switches, cameras, patch cords, test reports, fiber As-Builts)

  - Material testing

  - Security

  - Testing & Balancing

  - Commissioning

  - Fire Watch Services

  - Clock System

  - Building Controls – Siemens

- Applications for Payment

  - Sworn Statements

- Punch List

  - Construction

  - Furniture

- Substantial Completion

- Project Close-Out

  - Operations & maintenance manuals

  - Certificate of Substantial Completion

  - Attic Stock

  - Video Training

  - Warranties

  - Project Turn-over to Plant Operations

  - Turning finish information over to Planning/SeniorDirector etc for future reference ( finish materials, changes to design standards etc)

  - Contractor evaluation, AE Evaluation

  - “Post Mortem” evaluation of project

  - Update background drawings

  - Testing and Inspections

  - Petition to Close

- Archiving

  - Updating the Space Management System & turn over finish information

  - Filing- electronic

-hard copies +

- Other

  - Time Tracking

  - Policies and Procedures

  - Organizational Structure

  - Mission Statement

  - Measurables

  - Using TMA

  - Design Standards

  - C & IT Standards

  - Public Safety/alarm standards

  - Grounds/site standards?

  - Construction by others in WSU buildings

  - Training (?)

XXIII Appendix – (reference documents)

Index

Other items to consider including in the Handbook -Questions:

      - Who is responsible for what? Organization chart that relates our work to Operations & other divisions in  the University

      - Transition/handover checklist between Planning Implementation to identify tasks completed

      - When new staff are hired – use their learning process as an opportunity to update  individual Handbook items

Sections with highlights still need to be written.  The color denotes which department will write.

Small capital projects

Planning

Major Capital Projects

New items added to the table of contents