WORKING DRAFT – Table of Contents

8-22-16

- Obtain project information

  - Submit a Work Order/Request requisition number

  - Setting up a folder - Under $25,000

c.     Capital Project

- Determine Project Delivery Method

  - Just Do It

  - Needs an Estimate

  - Lump Sum

  - Long Trail/Track

  - Requires State Review

  - Job Order Contracting

  - Construction by Tenant in WSU building

- Initial Planning and Investigation

  - Small Projects vs. Capital Projects

  - Space Request/ Approval Process

  - Classroom/Assembly Use vs. Business/ Administrative Use

  - Checklists/ Questions to ask

  - Interior Palette Selection/ Standards

  - Furniture

  - Room Numbering

  - Legal information

  - Commissioning See XVI section t

  - Schedules ( need PM input in this section ) Chrystal

  - Specialty Consultants

  - Survey ( utilities etc) (need PM input in this section ) Chrystal

- Estimate

  - Internal Review

  - Providing information to customer

- Request Funding

  - Customer Index

  - IRB

  - Plant Fund

    - Appropriation Request Customer vs Deferred Maintenance\Admin funding

    - Request an FO for PM fees

    - PTS

  - Establish project number

  - Increase funding

- Hire a Design Consultant

  - Proposal

  - Under contract

    - Via PV

    - Via Red Packet

  - Preferred Vendor

- Schematic Design

  - Review proposed  room numbers with Vern

- Design Development

  - What to expect from the designer

  - Customer sign-off

  - Design Review (who to involve, when)

    - Risk Management

    - Office of Environmental Health and Safety

    - Procurement and Strategic Sourcing

    - C&IT

    - DLAR

    - Public Safety

    - Customer

    - Facilities Operations

    - Utilities

    - Hazardous Material & Right to Know

  - Transition – Turn over- PM & Director involved

- Construction Documentation

  - In-house review – see list in Design Development

  - Customer sign-off

- Bidding and Award

  - In house review – see list in Design Development

  - Customer Signoff

  - Procurement matrix & bid coordination

  - Award

  - Board of Governor Review/Approval Nancy

- State & City of Detroit Reviews & Permitting

  - Joint Capital Outlay

  - Bureau of Fire Safety

  - Retail Projects

  - Sidewalks & right of way

  - Soil erosion permits Rob

  - Elevator

  - Mechanical + Plumbing

- Construction Delivery Methods

  - Time and Material

  - Job Order Contracting

  - Short Form

  - Bidding (with an RFP)  - combine with  chapter X Bidding and Award

  - Construction Management

  - Construction  by Tenant

- Hire the Contractor

  - Method of contracting – i.e. req vs contract etc

  - Qualification

  - Red Packet

    - Bonds Omar

    - Insurance Omar

  - Pre-Construction Meeting

- Other Primary Contracts/Methods of Contracting/Pre-purchase and Tax  see Matrix

  - Asbestos/Abatement

  - Geo-technical

  - Air Monitoring

  - Commissioning

  - Testing & Balancing etc

  - Material testing

  - A/V

  - Security Nancy – check spreadsheet

  - Furniture  Claudia

  - Low voltage contractors Nancy – check spreadsheet

  - Building Controls/Siemens Nancy

  - Pre-purchase & use tax 
m. Computers and monitors- purchase through WayneBuy

n.  C & IT equipment See XVI separate file

- Work Orders

  - Time and Material Contracts

  - Grounds

  - Keys & OneCards

  - Other Trades

  - Closing Work Orders

- During Construction  ( need to coordinate this section with contracting methods)

  - Hazmat Abatement and Testing

  - Air monitoring, sampling

  - Not used

  - Project kickoff

  - Access ( Temporary Access Card for Contractors & keys/cores/construction access to

spaces)

  - Move-out & move-in

  - Shop drawings, Submittals & RFIs

  - Inspections

  - Electrical

  - Mechanical, plumbing Inspections

  - Food Service Inspections

  - Elevator

  - City of Detroit – civil, right-of-way. Traffic & barricades

  - Fire Marshal Inspections (both types,  50% & final)

  - OEHS  Nancy

  - Impact Reports

  - Change Orders

  - Allowance Tracking

  - Hot Work permit)

  - Building Notifications & After hours/weekends/WSU shutdown)

incl noise/disturbance) notifications

  - Furniture and/or equipment install/certification

  - Telephone Service Request   (telephone, voice, data incl test reports)

  - C & IT coordination (departmental & C & IT)  ( including AV , network , refer to security, wireless, switches, cameras, patch cords, test reports, fiber As-Builts)

  - Material testing

  - Security

  - Testing & Balancing

  - Commissioning

  - Fire Watch Services

  - Clock System

  - Building Controls – Siemens   separate file

- Applications for Payment

  - Sworn Statements

- Punch List

  - Construction Rob

  - Furniture

- Substantial Completion

- Project Close-Out

  - Operations & maintenance manuals

  - Certificate of Substantial Completion

  - Attic Stock

  - Video Training

  - Warranties

  - Project Turn-over to Plant Operations

  - Turning finish information over to Planning/SeniorDirector etc for future reference ( finish materials, changes to design standards etc)

  - “Post Mortem” evaluation of project

- Contractor evaluation

- AE Evaluation

  - Update background drawings

  - Testing and Inspections

  - Petition to Close

- Archiving

  - Updating the Space Management System & turn over finish information

  - Filing- electronic

-hard copies +

- Other

  - Time Tracking

  - Policies and Procedures

  - Organizational Structure

  - Mission Statement

  - Measurables

  - Using TMA

  - Design Standards

  - C & IT Standards

  - Public Safety/alarm standards

  - Grounds/site standards?

  - Construction by others/tenant in WSU buildings – refer to XII Construction Delivery Methods

  - Training (?)

XXIII Appendix – (reference documents)

Index

Other items to consider including in the Handbook -Questions:

      - Who is responsible for what? Organization chart that relates our work to Operations & other divisions in  the University

      - Transition/handover checklist between Planning Implementation to identify tasks completed

      - When new staff are hired – use their learning process as an opportunity to update  individual Handbook items