Wayne State University

Facilities Planning and Management

TMA Handbook

Facilities Planning and Management

# TMA Handbook

FP&M

5454 Cass Avenue

Detroit, MI 48202

VERSION 1.1 – July 11, 2016

Table of Contents

Definitions and Key TMA Terminology	1

What is TMA?	1

Purpose	1

TMA Status Indicators and Definitions	1

Types of Work Orders	3

How to Access	4

General Processes	5

Creating a Work Order	5

Browsing a Work Order	8

Scheduling a Work Order	9

Finishing a Work Order	10

Unit Specific Processes	11

Design and Construction Services	11

# Definitions and Key TMA Terminology

# What is TMA?

TMA Systems is an advanced web-based Computerized Maintenance Management System (CMMS). This system effectively manages our assets and streamlines FP&M operations.  TMA is a key tool for managing facility assets and provides information that will provide staff with the ability to make better decisions, run operations more efficiently, and improve WSU’s financial performance.  TMA is also an effective tool to communicate with our customers.

# Purpose

This manual is to serve as a basic “How To” for all FP&M users of the TMA system. The most frequently used function of TMA are outlined; creating work orders, searching work orders, inputting and accessing data. This manual utilizes actual screen shots from TMA to aid users in understanding FP&M work rules and business practices.  Highlighted at the top of each screen shot is the path you must follow to accomplish the desired tasks. Equally important are the “Mandatory TMA Interactions” section of this manual. Inputting data and results of work performed in TMA is a critical administrative task and, among other things, feeds Key Performance Indicators (KPI’s). Proper, uniform input of information is essential in analyzing performance integrity.  Please adhere to the guidelines of this document.

# TMA Status Indicators and Definitions

Throughout TMA, a number of specific phrases and terms are used to describe where a work order is in the process.  These terms help define the next steps and which department must take those next steps.  A description of these terms follow:

Status Indicators

Cancelled – When the request, work order, or project has been cancelled by the customer or a duplicate request has been reported.

Completed – The work order or project has been completed, including all associated close out documentation.

Estimate Development is in Progress – The Estimator is actively investigating the request; the customer has been contacted and information is being gathered.

Estimate Under Revision – The customer has requested some modification to the original estimate; the Estimator is actively updating the request.

Finished –The work order or project task(s) have been finished; a customer survey is sent.

Hold for Funds – The request is on hold until funds become available

Parts on Order – A piece of equipment needs to be ordered to proceed with the work order or project

Plant Fund Requested – Awaiting creation of plan fund account; request number will be assigned as the PM fee FO.

PM Assigned to Investigate Project Needs – The request is accepted as a work order and that a PM / Technician is assigned to investigate and move the work along accordingly.

Project Complete - Processing Final Invoices – Used by D&CS Project managers when actual work is completed, to send the Customer Survey. This status allows management and PM to quickly identify projects that are still in the invoicing collection and payment process.

Project Estimate has Been Completed – The planning and/or estimating activities are completed, and the value of the work has been communicated to the customer.

Project is Under Construction – The Project is active and under construction.

Project on Hold – Project on hold either by customer request, departmental request, or FP&M requirement; an explanation for the hold will be entered as comments as appropriate to the status.

Project Request in Queue for PM Assignment – Project is awaiting for Manager to assign project to Project Manager.

Project Request is in Active Planning – The Planner is actively investigating the request; the customer has been contacted and information is being gathered.

Project Request is in Queue for an Estimate – The work scope is simple, one or two trades, little to no drawings required.

Project Request is in Queue for Planning – The work scope is complex, multiple trades, state fire marshal submittal required, consultant required, drawings required.

Reconciliation Complete – Used by Business Services on a direct bill work order.  Once the folder is turned over to business services they will reconcile all of the charges processed to banner making sure that all payments have been paid to the vendor and the customer’s account has been properly charged.

Submit for Project Number Only – Part of the backlog; project is requested, but funding is not yet identified; anticipated with a value above plant fund level/$25,000.

Validating Account – Part of ‘backlog’; used when awaiting funding authorization on Just Do It requests.

Other Definitions

JDI (Just Do It) – Project that a customer needs completed, regardless of the cost; value must be under plant fund level/$25,000.

Notification – An email message is sent to the customer relaying job status.

Project – Request has been funded; moves to Project Management.

Request – A customer has made a request for Planning.

UDF (User Defined Field) – A field in TMA that the user is able to define.

Work Order – Order created for Trades, Engineering, Custodial, or Grounds to complete work.

Table 1, below, describes how the Status Indicators affect a Notification, Request Log, Work Order, and Project.  For example, the indicator “Cancelled” will send out a Notification and is available to a Request Log, Work Order, and Project.  “Completed,” however, does not send out a Notification, is not available to a Request Log, but is available to a Work Order and Project.

| TMA Status Indicators | Status Indicator Affects: |  |  |  |
| --- | --- | --- | --- | --- |
|  | Notification | Request Log | Work Order | Project |
| Cancelled | X | X | X | X |
| Completed |  |  | X | X |
| Estimate Development is in Progress | X | X |  |  |
| Estimate Under Revision |  | X |  |  |
| Finished | X |  | X |  |
| Parts on Order |  |  | X | X |
| Plant Fund Requested |  | X | X |  |
| PM Assigned to Investigate Project Needs |  | X |  |  |
| Project Complete – Processing Final Invoices | X |  |  | X |
| Project Estimate has been Completed | X | X |  |  |
| Project is Under Construction | X |  | X | X |
| Project on Hold | X | X | X |  |
| Project on Hold for PM to Queue for PM Assignment |  | X |  |  |
| Project Request is in Active Planning | X | X |  |  |
| Project Request in in Queue for an Estimate | X | X |  |  |
| Project Request is in Queue for Planning | X | X |  |  |
| Reconciliation Complete |  |  |  | X |
| Reconciliation Complete Refund Processed |  |  |  | X |
| Request in Queue for Closing |  | X |  |  |
| Scheduled |  |  |  |  |
| Submitted for Project Number Only |  | X |  |  |
| Validating Account Expenditure Authorization |  | X |  |  |
| X = Does Affect Blank = Does not Affect |  |  |  |  |

Table 1

# Types of Work Orders

Customer Request – This is used for customer requested work orders.

Scheduled Main. (PM) – This type of work order is used for preventative maintenance.  Activities that fall under the preventative maintenance category should be listed under this work order type.

Repairs due to PM – This work order is selected if a repair is necessary due to regular preventative maintenance.

Maint. Work Order – This is a standard work order type that is not previously planned.  Use this work order for most work order requests, unless they fall under a different category named here.

Warranty – This is used if the work order is covered under a warranty.

Insurance – This is used if the work order is covered under an insurance claim.

Standing Work Order – This type of work order is used for actions that need to be completed on a regular basis but are not part of preventative maintenance.  This type of work order is usually used for Grounds.

# How to Access

TMA is a web-based software.  In order to access TMA, you will open either Google Chrome, Internet Explorer, or any other web engine.  In the URL address box, type in webtma.net.  Figure 1, below, displays the log in page that comes available once you have reached the website.  Your log-in name will be your first initial and last name, the client will be Wayne State University, and your password is provided to you from your Supervisor.

Figure 1

Upon logging in, a new window will pop up, so be certain to accept pop-ups at this time.

# General Processes

There are a number of processes throughout TMA that are utilized across units within FP&M.  These general processes are found in the section below.  These include, Creating a Work Order, Browsing a Work Order, Scheduling Work Orders, and Finishing Work Orders.  The steps for these processes follow:

# Creating a Work Order

Figure 2

Path: Transactions > Work Order > Single Task Work Order

- Click Add on the top toolbar

- Select Building from the drop down location menu

  - In the next field type in the building number or select it from the menu

- If you know the department, fill in the box with the requester’s department name

- Fill in the Requestor field

  - Begin typing the requester’s name and TMA will auto-fill Phone # and E-mail

  - If the Requester is not in TMA manually fill these fields

- In the Request field, fully describe the scope of work that needs to be completed

- Click the ellipses next to WO Type

  - Specify the type of work order

- In the Task field menu select department

  - Hit the ellipsis button next to the Task field

  - Select the department that the work is for

Figure 3

Select the Task Name for the specific type of work

- Select Trade

  - Once selecting the Task, the Trade may auto-fill

  - If it does not auto-fill, select the department

- Click the save button on top toolbar

Figure 4

1

2

3

4

5

6

7

8

9

# Browsing a Work Order

Figure 5

Path:  Transactions > Work Order > WO Browse

- Select an item type

- Select specific searching criteria, such as building, zone, facility, etc.

- Select a Period

  - Change beginning date to go back one year

- Select Finish Date

  - Click the Finish tab below the period dates

  - In the drop down menu, select Not Finished Only or other desired criteria

- Other Criteria

  - Work Order Type – Select the work order type, if known

  - Shop – Select the appropriate shop that the work order is assigned to, i.e. custodial, engineering, etc.

  - Trade

    - Custodial / Grounds – select the appropriate sector

    - Engineering – select the appropriate engineering zone

    - Trades – select the appropriate shop

  - Click the List Work Orders button on the bottom of the screen

- Browse Selection

  - Scroll through open work orders

  - Click on a work order number to look at one specific work order

Figure 6

1

2

3

4

Print browse from the print button located on the toolbar

# Scheduling a Work Order

Path: Transactions > Work Order > Single Task Work Order

- Type in work order number in box on top left hand side

- Schedule Tab

  - Select the schedule tab on the top of the screen

  - Click the Edit button on the toolbar

  - Select Add Schedule

- In the second Technician field type in the desired employee’s name

- Click Save and Close

Figure 7

1

2

3

4

Click Save on the top toolbar

# Finishing a Work Order

Path:  Transactions > Work Order > Single Task Work Order

- Select Work Order

  - In the search field on top left hand side, enter the work order (ex. FO-256395)

  - Press Enter

- Select Finish Date

  - On the toolbar, click Edit

  - On the bottom right, enter the finish date in the Finish Date field

  - Click Save on the toolbar

Figure 8

1

2

# Unit Specific Processes

Just as there are a number of general tasks that each unit touches, there are also a number of tasks that are unique between units.  This section goes through these unit specific tasks and how to complete them.  The units include Design and Construction Services, Custodial and Grounds, Engineering, the Service Center, the Stockroom, and Trades.  Utilize this section to help you navigate through these specific tasks.

# Design and Construction Services

Receiving Project Request

The Planning & Estimating group uses TMA for project Requests.  A customer submits a Request using the online process found at www.facilities.wayne.edu.  TMA generates a unique six digit number, which is assigned to the Request.  This number, along with the building number as prefix, become the project number.  Director has 48 hours (two days) to assess the Request.

All requests are tracked by both Status and the individual assigned through the P+E Dashboard.

Figure 9

To view Requests that are in queue for assignment:

- Path: Transactions > Request > Request Log

  - Click on the Browse tab

  - Click the drop down to Minor to be Assigned

- Double click on the Request to view details, such as the Requestor Name, Date, etc.

Figure 10

4

3

Click Edit to Assign the Request

- Update the Status

  - Possible Status assignments are:

    - In Queue for Estimating

- Work Scope: Simple

- Work Type: One or two trades; little to no drawings required

- Example: Moves; “Paint this room;” “Carpet this room”

    - In Queue for Planning

- Work Scope: Complex

- Work Type: Multiple trades; State BFS submittal required; consultant required; drawings required

- Example: “Divide this space;” Signage; Furniture; Needs consulting; R-FaST

    - Validating Account

- Work Scope: Simple or Imminent, also known as Just Do It or JDI

- Work Type: One or two Trades; no drawings required

- Example: “I bought equipment and need an outlet yesterday;” “Just paint this room;” “My equipment arrives tomorrow and I need this old stuff taken to Property”

    - Submit for Project Number Only

- Work Scope: Complex

- Work Type: Bid or JOC; State BFS submittal required; consultant required; drawings required

- Example: A study; Deferred Maintenance; bond or customer project not yet funded

    - Plant Fund Requested

- Work Scope: Complex

- Work Type: Bid or JOC; State BFS submittal required; consultant required; drawings required

- Example: Deferred Maintenance project; Centrally funded project; Bond funded project; Customer funded

- Used when an Appropriations Request has been submitted

- The following are the processes for each Status assignment:

  - In Queue for Estimating

    - Path: Transactions > Request > Request Log > Browse > Click on Request > Edit

    - Director needs to change Status to Request in Queue for Estimate

    - In the Additional Comments box: MM/DD/YYYY 00:00 LNAM – Request in queue for Estimate

    - Click the UDF tab

      - Enter the Estimator’s name

      - Fill in the In Est. Queue date

      - Select the Estimate Required Box

Figure 11

4

1

2

3

Click Save

    - From the Identity tab, click Requestor E-mail to send an email to the requestor through TMA with the following format:

Subject Line: Project Request Title

Address: Customer and BAO/others

Copy: Estimator

Customer Name,

Thank you for submitting this request.  The investigation of this project is assigned to Estimator Name.  He / She will contact you within the next three business days to schedule a time to meet and review the scope of work.

Estimator Name,

This request is in queue for an estimate.  Please create a folder, update the comments and status in TMA, and contact the customer.  This estimate needs to be returned to the customer within ten (10) business days of today’s date.

Thanks,

Director Name

(Director email address)

    - Deadlines and KPIs

      - KPI: Within ten business days from the time the estimate enters the queue to the time the customer receives the estimate

      - Estimator has three days to:

        - Contact the customer

        - Change the Status to Estimate Development in Progress

        - Fill in the Being Estimated Date

      - Within ten days of the estimate queue:

        - Review the scope of work with customer

        - Investigate

        - Add comments throughout the process

        - Return the completed estimate to the Customer via email

      - Upon completion:

        - Change the Status to Project Estimate has been Completed

        - Fill in the Est. to Customer date

        - In Additional Comments box: MM/DD/YYYY 00:00 LNAM - Estimate completed and sent to customer. Valued at $X

  - In Queue for Planning

    - Path: Transactions > Request > Request Log > Browse > Click on Request > Edit

    - Director needs to change the Status to Request in Queue for Planning

    - In Additional Comments box: MM/DD/YYYY 00:00 LNAM – Request in queue for Planning

    - Click the UDF tab

      - Enter the Planner’s last name

      - Enter the Estimator’s last name

      - Fill in the In Plan Queue date

      - Select the Planning Required checkbox

      - Select the Estimate Required checkbox

      - Click Save

    - From the Identity tab, click Requestor E-mail to send an email to the requestor through TMA with the following format:

Subject Line: Project Request Title

Address: Customer and BAO/others

Copy: Planner

Customer Name,

Thank you for submitting this request.  The investigation of this project is assigned to Planner Name.  He / She will be in contact with you within the next three business days to schedule a time to meet and review the scope of work.

Planner Name,

This request is in queue for planning under the ‘Index’ status.  Please create a folder, update the comments and status in TMA, and begin the planning effort.  This estimate needs to be returned to the customer within thirty calendar days of the Request date; Planning has ten (10) business days from the In Queue date to forward this request to the Estimator.  If the Planning effort is extensive, please alert the Estimator to coordinate the action plan.

Thanks,

Director Name

(Director email address)

    - Deadlines and KPIs

      - KPI: Within ten business days from the time the Request enters the Planning Queue to the time it moves to the Estimate Queue.  More complex planning may take up to 20 business days.

      - Planner has three days to:

        - Contact the customer

        - Change Status to Project Request is in Active Planning

        - Fill in the Being Planned date

  - Validating Account

    - Path: Transactions > Request > Request Log > Browse > Click on Request > Edit

    - Director needs to change the Status to Validating Account

    - In the Additional Comments box: MM/DD/YYYY 00:00 LNAM – Appears to be JDI; web email sent to customer to confirm

    - Click the UDF tab

      - Select the Just Do It checkbox

      - Click Save

    - From the Identity tab, click Requestor E-mail to send an email to the requestor through TMA with the following format:

Subject Line: Project Request Title

Address: Customer and BAO/others

Copy: Estimator

Customer Name,

It appears that this is a “Just Do It” request and/or may have a work scope value below $2,500.00.  It is currently flagged as a JUST-DO-IT project.  PLEASE PROVIDE AN ACCOUNT NUMBER AND AUTHORIZATION FROM YOUR BUSINESS AFFAIRS OFFICER IN ORDER FOR US TO PROCEED.  Please send appropriate information or any question to Director at director’semail@wayne.edu or call Director’s number.

Thanks,

Director Name

(Director email address)

  - Submit for Project Number Only

    - Path: Transactions > Request > Request Log > Browse > Click on Request > Edit

    - Director needs to change Request Type Desc. to Major

    - Change Status to Project Number Only

    - In Additional Comments box: MM/DD/YYYY 00:00 LNAM – Request for project number only.  Please update upon submittal of Appropriations Request.  Provide PTS#.

    - Click Save

    - From the Identity tab, click Requestor E-mail to send an email to the requestor through TMA with the following format:

Subject Line: Project Request Title

Address: Customer and BAO/others

Copy: Director (if necessary)

Customer Name,

This request is for project number only.  Please use this number on the appropriations request, and copy Director on the request (director’semail@wayne.edu).  This number should be used for the plant fund request, and the status will need to be updated when funding is requested.  Be sure that Business Services – (businessservices@wayne.edu) – is informed so that the project number can be appropriately tied back to the plant fund / a PM Fee FO# can be issued correctly.

Thanks,

Director Name

(Director email address)

  - Plant Fund Requested

    - Director needs to create a PTS page for the project.

    - Path: Transactions > Request > Request Log > Browse > Click on Request > Edit

    - Director needs to change Request Type Desc. to Major

    - Change Status to Plant Fund Requested

    - In Additional Comments box: MM/DD/YYYY 00:00 LNAM – Plant fund requested.  This is PTS# XXXX.

    - Click Save.

    - Director to prepare and send Appropriations Request to AVP or Senior Director of Business Services.

30-60-90 Day Notifications

Any Request or Just Do It in the system has an expiration date.  The customer should receive regular notification that the estimate is nearing or at expiration.  The following is the process for notification, documentation, and eventually close out of a request that does not receive funding within the allotted timeframe.

The notification process occurs mid-month.  Customer has five to ten days to respond to the notification.  When appropriate, the request should be closed at the end of the month, prior to KPIs being reported.

30 Days

Work Type: Any Request or Just Do It

Figure 12

Path:  Transactions > Request > Request Log

- Select Request

  - In the search field on top left hand side, enter the request number (ex. 243673)

  - Click Enter

- Select Requester E-mail to send an e-mail to the customer

- An Send E-mail box will pop up

  - The “To” line will auto populate

  - Copy the Estimator in “CC”

  - In “Subject” type in the project request title

  - Address the customer and BAO/others by name

  - In the text box, type the following message:

    - For Project Estimates Only:

Please note that the Estimate for the Project Request referenced in the subject line above is 30 Days old. Estimates expire after 90 days, and must be re-evaluated in order to proceed.  If you would like to continue with this work, please have your Business Affairs Officer provide the appropriate funding information (index or IRB) to au2659@wayne.edu  (Deb Brazen, Director of Planning & Estimating as soon as possible, or contact her directly to discuss the project. Once the estimate reaches the 90-day mark, a final notification of cancellation will be sent. At that point we will assume that you do not wish to proceed, and your request will be canceled after five business days.

Figure 13

3

4

5

6

1

2

PLEASE DO NOT REPLY TO THIS EMAIL.

    - For JDIs Only:

Please note that the “JDI” Estimate for the Project Request referenced in the subject line above is 30 Days old. JDI Estimates expire after 60 days and must be re-evaluated in order to proceed.  If you would like to continue with this work, please have your Business Affairs Officer provide the appropriate funding information (index or IRB) to au2659@wayne.edu  (Deb Brazen, Director of Planning & Estimating) as soon as possible, or contact her directly to discuss the project. Once the estimate reaches the 60-day mark, a final notification of cancellation will be sent. At that point we will assume that you do not wish to proceed, and your request will be canceled after five business days.

PLEASE DO NOT REPLY TO THIS EMAIL.

- In Status, do not change the status at this point

- In Additional Comments, add comment, “MM/DD/YYYY 00:00 LNAM – Reminder Notice; web email sent to customer”

- Click Save

- Please note on the physical folder: Fill in the appropriate square on the folder, date and initial.

60 Days

Work Type: Any Request

Figure 14

2

3

4

5

1

Path:  Transactions > Request > Request Log

- Select Request

  - In the search field on top left hand side, enter the request number (ex. 243673)

  - Click Enter

- Select Requester E-mail to send an e-mail to the customer.  The email box will pop up.

  - The “To” line will auto populate

  - Copy the Estimator in “CC”

  - In “Subject” type in the project request title

  - Address the customer and BAO/others by name

  - In the text box, type the following message:

    - For Project Estimates Only:

Please note that the Estimate for the Project Request referenced in the subject line above is nearing expiration. Estimates expire after 90 days, and must be re-evaluated in order to proceed.  If you would like to continue with this work, please have your Business Affairs Officer provide the appropriate funding information (index or IRB) to au2659@wayne.edu  (Deb Brazen, Director of Planning & Estimating) as soon as possible, or contact her directly to discuss the project. Once the estimate reaches the 90-day mark, a final notification of cancellation will be sent. At that point we will assume that you do not wish to proceed, and your request will be canceled after five business days.

PLEASE DO NOT REPLY TO THIS EMAIL.

- In Status, “Request in Queue for Closing”

- In Additional Comments, add comment, “MM/DD/YYYY 00:00 LNAM – Request in queue for closing; web email sent to customer”

  - Example: 12/04/2012 17:10 BRAZ - Request in queue for closing; web email sent to customer.

- Click Save

- Please note on the physical folder: Fill in the appropriate square on the folder, date and initial.

60 Days

Work Type: Any Just Do It

Path:  Transactions > Request > Request Log

- Select Request

  - In the search field on top left hand side, enter the request number (ex. 243673)

  - Click Enter

- Select Requester E-mail to send an e-mail to the customer.  The email box will pop up.

  - The “To” line will auto populate

  - Copy the Estimator in “CC”

  - In “Subject” type in the project request title

  - Address the customer and BAO/others by name

  - In the text box, type the following message:

    - For JDIs Only:

Please note that the estimate for the attached Just Do It is over 60 days old. JDI estimates expire after 60 days and must be re-evaluated in order to proceed.  If you wish to continue with this request, please have your Business Affairs Officer provide the appropriate funding information (index or IRB) to au2659@wayne.edu  (Deb Brazen, Director of Planning & Estimating) within the next week, or contact her directly to discuss the project. If you cannot fund the request at this time, please note that we can provide a new estimate upon submittal of a new Project Request. If we do not hear back from you after five business days from today, we will assume that you do not wish to proceed, and your request will be canceled.  PLEASE DO NOT REPLY TO THIS EMAIL.

- In Status, “Request in Queue for Closing”

- In Additional Comments, add comment, “MM/DD/YYYY 00:00 LNAM – Request in queue for closing; web email sent to customer”

  - Example: 12/04/2012 17:10 BRAZ - Request in queue for closing; web email sent to customer.

- Click Save

- Please note on the physical folder: Fill in the appropriate square on the folder, date and initial.

90 Days

Work Type: Any Request

Path:  Transactions > Request > Request Log

- Select Request

  - In the search field on top left hand side, enter the request number (ex. 243673)

  - Click Enter

- Select Requester E-mail to send an e-mail to the customer.  The email box will pop up.

  - The “To” line will auto populate

  - Copy the Estimator in “CC”

  - In “Subject” type in the project request title

  - Address the customer and BAO/others by name

  - In the text box, type the following message:

    - For Project Estimates Only:

Please note that the estimate for the attached Project Request Estimate is over 90 days old. Estimates expire after 90 days and must be re-evaluated in order to proceed.  If you wish to continue with this request, please have your Business Affairs Officer provide the appropriate funding information (index or IRB) to au2659@wayne.edu  (Deb Brazen, Director of Planning & Estimating) within the next week, or contact her directly to discuss the project. If you cannot fund the request at this time, please note that we can provide a new estimate upon submittal of a new Project Request. If we do not hear back from you after five business days from today, we will assume that you do not wish to proceed, and your request will be canceled.  PLEASE DO NOT REPLY TO THIS EMAIL.

- In Status, keep as “Request in Queue for Closing”

- In Additional Comments, add comment, “MM/DD/YYYY 00:00 LNAM – No response; close after (5 days from date of web email)”

  - Example: 12/04/2012 17:10 BRAZ - No response; close after (5 days from date of web email)

- Click Save

- Please note on the physical folder: Fill in the appropriate square on the folder, date and initial.

Rejecting

Work Type: Any Request or Just Do It that has reached expiration must be rejected out of the system.

Process:

Funded Requests

A project request belongs to Planning + Estimating until it is funded.  Once funding is received, the project status is changed, and Construction is notified that a Project Manager is required.  A project may be funded with an IRB if it is under $25,000 or with a customer index for any size project.  Projects over $25,000 in value must be turned into plant fund accounts.

- Customer Funded with IRB under $25,000

- A customer can provide funding via IRB if the project value is less than $25,000.

  - Customer must fill out an IRB and sends it to FP&M.

- The director will:

- Open TMA, select the appropriate request number; click Edit:

Figure 15

In Status, In Queue for PM Assignment

- Customer Funded with index under $25,000

- The director will:

  - Open TMA, select the appropriate request number; click Edit:

  - In Status, “In Queue for PM Assignment”

- Customer Funded Projects over $25,000/ Plant Fund Requested

- The director will:

  - Open TMA, select the appropriate request number; click Edit:

  - In Status, “Plant Fund Requested”

- Plant Fund Requested for ‘Other’ funded projects

Figure 16

An appropriations request form is required to be filled out and sent to the AVP

Request Conversion to a Project Administration Work Order

Once a Request is processed through Planning + Estimating, it is submitted by the Director of Planning to the Director of Small Capital and Customer Funded (SCCF) for review, acceptance, and assignment to a Project Manager.  Below are the steps for the Director of P+E to complete:

- Path: Transactions > Request > Request Log

  - Click on the Browse tab

  - Search in the left hand search bar by the Request Number (or use the P+E dashboard)

- Click Edit

  - Change Request Type Description to Minor Capital Project Request

  - Change Status to PM Assigned to investigate project needs

  - Under UDF tab:

    - Enter assigned Project Manager’s name.

Figure 17

1

2

2a

2b

2c

2d

Save (once all data is entered, click Save tab)

- Click Accept button.

- Click OK to pop-up regarding inclusion of previous notes.

- In Request Validation Window:

  - Revise WO Type to ‘1 – Customer Request’

  - Verify “Account” Index number is accurate and click Charge button for direct billing projects. If index does not exist in TMA send email to Associate Director of Business Services requesting addition of index. (Note: IRB funded projects will not have an Account Index. IRB will be deposited in 164351 account to fund project costs. Add note to request/work order to track IRB deposit and original funding account.)

  - Enter Task Code as W0-FEE

  - Enter Technician Name as assigned Project Manager

  - Enter Est. Start and “Est. Finish” dates

  - Select Save button to accept Request Validation and create PM-FEE work order.

  - Record PM-FEE work order number on project folder for turnover to assigned project manager.

5b

5a

5c

5d

5e

5f

Figure 18

- Browse to PM-FEE work order created in previous step

- Verify Status is Created.

- Select E-mail hyperlink to prepare Customer Notification email in the following format:

Subject Line: F0-XXXXXX; REQ_XXXXXX; Project Name

Address: Project Manager

Copy: Customer and Project Planner

For body of email leave existing information and add one of the options below:

    - If folder has no cover:

Project Manager,

Please create a cover page for the folder, generate a project in TMA and create the necessary trade work orders. Change the status as appropriate. Set your completion dates in the project module.

    - If folder has cover:

Project Manager,

Please generate a project in TMA and create the necessary trade work orders. Change the status as appropriate. Set your completion dates in the project module.

    - If there is not a folder:

Project Manager,

Please create a folder and cover page, generate a project in TMA and create the necessary trade work orders. Change the status as appropriate. Set your completion dates in the project module.

Figure 19

Click Send. (This step will distribute an email to the Project Manager and the Customer notifying them of acceptance of the request and assignment of the PM-FEE work order for implementation.)

- Deliver project folder to Project Manager for implementation.

SCCF New Project Assignment

Upon receiving a new project assignment the SCCF Project Manager must establish the project in TMA and associate the PM-FEE work order.  Below are the steps for the Director of SCCF to complete:

Path: Transactions > Project

- Click Add

- Input Project # using standard Bldg#-Request# format (XXX-XXXXXX)

- Input Project Name as it appears on the request/project folder

- Input Type as Service Request (GIRF)

- Input Account # using same index provided by Customer for PM-FEE work order. (Note: IRB funded projects will not have an Account Index. IRB will be deposited in 164351 account to fund project costs)

- Input Requestor

- Click Entity, then Building.  Then choose the correct building from the dropdown menu

- Input Project Manager

Figure 20

1

2

3

4

5

6

7

8

9

10

11

12

13

Input Supervisor (a.k.a. Director of SCCF)

- Change Status to Project is Under Construction

- Input Start Date and Due Date

- In the comment box put, add comment: MM/DD/YYYY 00:00 LNAM – Project assigned to Project Manager.  (Use this field for recording daily/weekly comments as the project progresses.  New comments shall be added above old comments).

- Click Save

Associate PM-FEE Work Order with New Project

Path: Transactions > Single Task Work Order > Search

- Browse to PM-FEE work order  (through the path above or from SCCF PM Dashboard in WO-FEE Admin Work Order Window)

- Select Edit

- Select Project tab at bottom of window

- Input Project Number and project information will auto-populate remaining fields

- Change Status from Created to Project is Under Construction

- Click Save

- Submit PM-FEE initial charge to Business Services based on original project estimate (hardcopy)

SCCF Create and Assign Trade Specific Work Orders

The SCCF Project Manager creates and assigns trade specific work orders based on project needs.  Each trade receives an individual work order for tracking and invoicing.  These sub-trade work orders can be established as Time & Materials or Lump Sum

Path: Transactions > Project > Search

Figure 21

- Browse to project

- Select the Costs & Budgeting tab

- Select PM-Fee work order F0-XXXXXX (Note: PM-FEE work order will always be listed first)

- Select Copy to begin creating a Trade Specific work order (Note: Always use the PM-FEE work order to Copy for all Trade Specific sub work orders. The PM-FEE work order is referred to as the ‘Parent’ work order while the Trade Specific work orders are referred to as the ‘Child’ work orders. Copying from the ‘Parent’ PM-FEE work order ensures that all relevant project information is transferred to the new Trade Specific ‘Child’ sub-work order)

Figure 22

4

4a

5d

5e

Select Add Task

- For T&M Contractor: (skip to step 6 for Lump Sum)

  - Change Task to DCS1-TRADE (i.e. DCS1-C = Carpentry)

(Options: DCS1-C = Carpentry, DCS1-CPT = Carpet, DCS1-E = Electrical, DCS1-FS = Fire Suppression, DCS1-H = Hazmat, DCS1-I = Inspection, DCS1-M = Masonry, DCS1-MO = Moves, DCS1-PA = Paint, DCS1-PF = Pipefitter, DCS1-PL = Plumbing, DCS1-SM = Sheetmetal, DSC1-VCT = Resilient)

  - Select OK on pop-up window regarding associated contracts

  - Change Contractor to selected T&M Vendor

  - Enter Est. Start Date and Est. End Date

  - Change Status to Project is Under Construction or Parts on Order

  - Select Schedule tab

  - Select ‘Add Schedule’

  - Enter ‘Technician’ as PM’s access ID (i.e. “fd9315” )

  - Change ‘Hours’ to 1.0

  - Select ‘Save & Close’ button

  - Select ‘Save’ button to create work order. Vendor F0-XXXXXX will appear; record on project folder cover sheet.

Figure 23

- For T&M Lump Sum

  - Change “Task” to ‘DCS2-Lump Sum’

  - Change “Contractor” to selected T&M Vendor

  - Change “Status” to ‘Project is Under Construction’ or ‘Parts on Order’

  - Enter ‘Est. Start Date’ and ‘Est. End Date’

  - Select Schedule tab

  - Select ‘Add Schedule’

  - Enter ‘Technician’ as PM’s access ID (i.e. “fd9315”)

  - Change ‘Hours’ to 1.0

  - Select ‘Save & Close’ button

  - Select ‘Save’ button to create work order. Vendor F0-XXXXXX will appear; record on project folder cover sheet.

- Provide hardcopy and/electronic copy of work order to selected contractor.

- Add an estimate to each trade specific work order:

  - Select the Estimate button on the left side bar.

  - Select the ‘Add Item’ button

  - Enter ‘Trade’ as D&CS-Customer Funded

  - Enter ‘Cost Type’ as Other

  - Enter ‘Estimate Type’ as Contractor

  - Enter ‘Description’ – i.e. Detroit Spectrum Paint

  - Enter ‘Quantity’ as 1

  - Enter ‘Unit Cost’ as $value of estimate (i.e. $1,200.00)

- Repeat this process as needed until all required trade specific work orders are created