## Slide 1: Facilities Planning & Management Design Services Move Guide
The how-to guide to develop a plan, coordinate, and perform a successful move project on time and within budget.

## Slide 2
WAYNE STATE UNIVERSITY
Agenda
  Design Services Contact Information.
  How to submit a Project Request: (Customer Responsibility's).
    What to do while the Project Request is being processed:
      Develop a Move Matrix.
        Identifying special equipment
        Determining Valuation
      Develop a Surplus Equipment Inventory for the property office.
      Submit a Telephone Service Request (TSR).
      Submit a Key/Core Request .
      Discussions with Office of Environmental Health and Safety (OEH&S).
  Preparing for the move:
      What do I Pack?
      What do I not pack?
      How do I use the Moving Labels?
      Example of Moving Materials.
      Examples of Moving Equipment.
      The use and purpose of Swing Space.

## Slide 3
WAYNE STATE UNIVERSITY
  Design Services Contact Information:
  Director of Planning and Estimating:
    Deb Brazen: Email: au2659@wayne.edu
  Estimator that will contact you from Design Services:
    Tonya Miller-Swift: Email: bt7201@wayne.edu
  Planners- if needed on project:
    Claudia Padilla: Email: aq8153@wayne.edu
    Erinn Rooks: Email: fd4056@wayne.edu
    Ashley Flintoff: Email: eh3815@wayne.edu
    Kidest Albaari: Email: fp7658@wayne.edu
    Christa Azar:
  WSU Move Manager: Nathan Crist
    Desk: 313-577-5307
    Cell: 734-624-1399
    Email: aj5818@wayne.edu

## Slide 4
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's)
    Go to the web site: http://facilities.wayne.edu/

## Slide 5
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's)
    Click on Submit a Work order. (Circled in Red)

## Slide 6
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's)
  Go to the web site http://workorder.facilities.wayne.edu/ .
  Select “MAKE A PROJECT REQUEST” (Formerly known as GIRF). (Circled in red.)

## Slide 7
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's)
  Select your building by clicking on the down arrow.
  Then select the next arrows.

## Slide 8
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's)
  Input as much detailed information in all the fields below.
  The Preferred Billing Method has three selections and they are explained below this form. If you select the Direct Billing method be sure to include the Funding Source Then notify your BAO to be aware that this project is being requested and they will be receiving an email from Deb Brazen requesting authorization.
  Finally click on the “Submit” button.

## Slide 9
WAYNE STATE UNIVERSITY
  How to submit a Project Request: (Customer Responsibility's):
  All the fields from the previous slide are explained here.
  Note the Preferred Billing Method has three selections as they are also explained here.
* Denotes a required field *Requestor: Individual requesting the project (may also be the primary contact person) Contact Person: Individual most familiar with the project scope. *Project Name: Specify the name of the project. *Project Description: Briefly describe the project, scope and requirements (room #, floor, etc) Funding Year: Fiscal year the project is to be completed. Funding Source: Account number the project will be charged against. Preferred Billing Method: Choose from the drop-down list the preferred method of funding the project: IRB: Funds will be allocated for entire project. Direct: Account billed as progress of project ensues. To Be Determined: Funding of the project has not yet been determined. Desired Completion Date: Enter the date the project should be completed(mm/dd/yyyy) Has this been submitted before: Check the box if the project has ever been submitted to FP&M previously

## Slide 10
WAYNE STATE UNIVERSITY
    What to do while the Project Request is being processed:
      Develop a Move Matrix.
      Develop a Surplus Equipment Inventory for the property office.
      Submit a Telephone Service Request (TSR).
      Submit a Key/Core Request .
      Discussions to be had with Office of Environmental Health and Safety (OEH&S).

## Slide 11
WAYNE STATE UNIVERSITY
  Developing a Move Matrix
The move matrix is an Excel Spreadsheet that basically details who is moving and what is moving where.
  The Spreadsheet needs a minimum of Name, Current location (Origin), Moving (Destination), and what is moving but is not limited to. For example:
    In some situations a numbering system works. i.e. Item # or numbering 1,2,3,4 or 1 of 4, 2of 4, Etc
    Also in some situations using a corresponding color code system with the labels works.
    There is no wrong way to make a move matrix and is to be developed with the move manager and the move coordinators.
The basic rule of thumb is the more information and detail in the move matrix the more successful the move!

## Slide 12: Sensitive Equipment
WAYNE STATE UNIVERSITY
  Additional requirements for miscellaneous equipment
  Equipment requiring additional preparation services by the manufacturer. Moving contractor not responsible for moving certain types of sensitive equipment and the going to require additional cost.
  Examples:
    Microscopes & electron microscopes – have to be disconnected and packed by certified approved contractor and then setup and reconnected and tested.
    Centrifuges need to be rebalanced by certified approved contractor.
    Water Jacket Incubators need to be drained prior to moving.
    -80 refrigerators can be moved full but everything needs to be stabilized by packing paper and verified by move manager prior to moving.
                Continued Next Page

## Slide 13: Sensitive Equipment (Continued)
WAYNE STATE UNIVERSITY
  Other refrigerators need to either packed with packing paper or be emptied into coolers packed with ice and moved by chemical moving company or other preparations can be made using a multiple refrigerators use the flip flop method.

## Slide 14: Sensitive Equipment (Continued)
WAYNE STATE UNIVERSITY
  Gas Chromatographs,
  Auto- Claves need to have steam- lines, drain lines, and electrical disconnected prior to moving.
  Biosafety Cabinets need to be disconnected from gas lines, emptied, and cleaned out and properly decontaminated by OEHS.

## Slide 15
      Develop a Declaration of Surplus Equipment for the property office.
WAYNE STATE UNIVERSITY
Go to the following webpage: http://fisops.wayne.edu/accounting/property/declaration_of_surplus.pdf
Download the most recent Declaration of Surplus Equipment form.

## Slide 16
Request Accepted
WAYNE STATE UNIVERSITY
  The request is received by the director of planning and estimating and then either sent to an estimator or the move manager as a Just Do It (JDI).
  All Requests require the approval by email of the BAO of the School, College, or Division.
  Once all approvals are accepted, the move manager will schedule a meeting with the customer to review scope and schedule.
  The move manager will process necessary paperwork and be responsible for approving all invoices.

## Slide 17
WAYNE STATE UNIVERSITY
Request Accepted Cont’d
  The move manager will work with customer to determine how many boxes, labels, and packing materials will be needed, and have them delivered to an agreed location.
  For small office moves the customer is responsible to coordinate the TSR and keys and cores. (More to follow)
  Lab moves need to also include the assistance of OEHS to be contacted (7-1200) for any required decontaminations, radiation sweeps, and chemical and biohazard removal. (More to follow)

## Slide 18
WAYNE STATE UNIVERSITY

## Slide 19
WAYNE STATE UNIVERSITY
What do you pack?
Desks will be stood on one end when moved, and must be completely empty. If you have a return attached to your desk, put a label on the desk and on the return. The movers will disassemble and reassemble the return during the move.
All contents of bookcases must be packed into cartons.
Lateral (wide) file cabinets must be packed into cartons. Their metal frames bend or twist if files are left in them during a move. Label cartons packed with file cabinet contents with the same number as the file cabinet, indicating which drawer each carton belongs to.
Everything you want to be moved needs to be placed into a container (crate or a box or both). (Make sure the crate/ box can be closed.)
If an item doesn’t fit in the provided containers the movers will pack the item into a speed pack for transport.
Pack the contents of all furniture ( drawers, storage cabinets, cubicle file storage, and overhead bins).
Label everything!
Make sure your new office and cubicle number is on all of your labels.

## Slide 20
WAYNE STATE UNIVERSITY
Do not:
Do not pack Vertical (narrow) file cabinets. Be sure that all pressure plates are moved forward so contents will be secured when moving.
Do not pack your personal items unless discussed in the pre move planning meetings that the moving company will or will not be responsible for these items, i.e. glass, artwork, or plants.
Do not leave boxes open or overstuff them.
Do not pack your telephone.
Do not pack your laptop. These need to be moved by your employees or IT Department unless otherwise discussed.

## Slide 21
WAYNE STATE UNIVERSITY
LABELING:
Make sure that you are using the correct color label, since there may be several colors being utilized.
Only one label per box/item is needed.
Place the labels onto furniture, equipment, and other items as close to moving day as possible.
Remove all labels immediately after unpacking. If there is any difficulty removing labels, a small amount of soap and water will help.

## Slide 22
WAYNE STATE UNIVERSITY
LABEL PLACEMENT:
Affix all labels on the sides of the box. (NOT ON THE TOP)
On furniture items(desks, bookcases, credenzas, tables, tops of P.C.’s or typewriters, etc): place labels on top right surface.
For chairs and sofas: place the label on the leg or base, as the adhesive will not stick to the upholstery.
Some items with porous or rough surfaces will require a piece of scotch tape across the label to ensure that the label does not peel off.
For odd sized items, place a label in a visible area.
Tag all waste cans, chair mats, keyboards, mice, cpu’s, monitors, docking stations, and printers (make sure all ink cartridges are removed prior to move).

## Slide 23
WAYNE STATE UNIVERSITY
Label Placement:
  Place the label in a visible place so that the movers can easily see it.
  Do not put a label on the screen or the glass of your expensive monitors or TV. The label will probably not come off very easily.

## Slide 24
WAYNE STATE UNIVERSITY
Materials Example
  Labels:
  Labels are the key to organizing a successful move.
  Everything that is moving has to have a label!
  All labels must have the room# its going to or coming back to and if possible the persons name that it belongs to.
  For larger moves more than one color label is used to make it easier to identify multiple destinations.

## Slide 25
WAYNE STATE UNIVERSITY
Materials Example
  Pop Up Totes
  To assemble a pop up tote pull by the handles and push the center up.
  There is no tape required.
  The top flaps interlock
  together to complete.
  *Do not over pack to where
  the box will not close.

## Slide 26
WAYNE STATE UNIVERSITY
  Materials Example
Folded Flat Boxes
(Pop Up Totes)
These type of boxes are called pop up totes.
They come delivered in bundles of 10.

## Slide 27
WAYNE STATE UNIVERSITY
Materials Example
  Crates:

## Slide 28
WAYNE STATE UNIVERSITY
Materials Example
The crates that will be used do not require tape. They are stacked on dollies (4 crates to 1 dolly) when moved, so be sure crates are not overfilled. Start by placing an empty crate on the dolly , fill the crate, close it, and place the next crate on top. Do not stack over 4 crates high with the heaviest items on the bottom.
All crates and dollies must be returned. There is a charge for unreturned crates and dollies.
Crate duration and rental costs vary, and must be discussed when developing schedule during the pre-move planning phase.

## Slide 29
WAYNE STATE UNIVERSITY
Materials Example
  Speed Packs
  These type of boxes are reusable large boxes that the movers use to pack items that are to large to fit into the smaller boxes/crates.

## Slide 30
WAYNE STATE UNIVERSITY
Materials Example
  Moving Pads
  Moving pads are used by movers to secure delicate equipment inside the speed packs during the moving process.

## Slide 31
WAYNE STATE UNIVERSITY
Materials Example
  Packing Paper
  Packing paper is used to protect and/ or stabilize stuff in a box, refrigerator, or freezers.

## Slide 32
WAYNE STATE UNIVERSITY
  Anti- Static Wrap:
  Is used in some cases where there are a lot of computers being moved from one location to another.

## Slide 33
WAYNE STATE UNIVERSITY
Materials Example
  Bubble Wrap
  Bubble wrap comes in 3 sizes 1’ , 2’, and 4’ rolls.
  Bubble wrap is used to pad sensitive items to help against any accidental shifting during transport and storage.

## Slide 34
WAYNE STATE UNIVERSITY
Materials Example
  Shrink Wrap
  Shrink wrap is used to stabilize equipment or protect equipment also to help against any accidental shifting during transport and storage.

## Slide 35
WAYNE STATE UNIVERSITY
Materials Example
  Gaylord Boxes:
  Larger boxes than
  speed packs. Must
  use pallet jack to
  move them and
  they are mainly
  used for E-Waste

## Slide 36
WAYNE STATE UNIVERSITY
Moving Equipment
Panel Cart
  Description: Vinyl coated base and handles.
  Purpose: Used to move systems furniture, wall panels, and work surfaces.
  Size: 27” x 34” x 36”

## Slide 37
WAYNE STATE UNIVERSITY
Moving Equipment
Keyboard Bags
Description: Anti-Static Clear Poly
  Purpose: Place to put the mouse, keyboard, speakers, and any other computer wires.
  Size: 14" x 24" x 4mil

## Slide 38
WAYNE STATE UNIVERSITY
Moving Equipment
  Movers use multiple tools to relocate furniture and heavy equipment.
    4 wheel dollies
    2 wheel dollies
    Appliance Dollies
    Moving pads
    Shred Bins are also
      available upon request.

## Slide 39
WAYNE STATE UNIVERSITY
Moving Equipment Cont’d
Panel Cart
  Description: Vinyl coated base and handles.
  Purpose: Used to move systems furniture, wall panels, and work surfaces.
  Size: 27” x 34” x 36”

## Slide 40
WAYNE STATE UNIVERSITY
Moving Equipment Cont’d
Elevator protection:

## Slide 41
WAYNE STATE UNIVERSITY
Moving Equipment Cont’d
Floor protection: Masonite to protect new floors against the continuous dollies rolling over the same route over and over.

## Slide 42
WAYNE STATE UNIVERSITY
Telephone Service Request
  Do you require phones to be relocated?
    Go to the web site to put in a Telephone Service Request (TSR) http://computing.wayne.edu/telephone/index.php
    Select “Move a Service”
  * See example on the next page.

## Slide 43
WAYNE STATE UNIVERSITY
TSR Web Page

## Slide 44
WAYNE STATE UNIVERSITY
TSR Web Page

## Slide 45
WAYNE STATE UNIVERSITY
Key/ Core Request Process
    Go to the web site: http://facilities.wayne.edu/

## Slide 46
WAYNE STATE UNIVERSITY
Key/ Core Request Process
    Click on Submit a Work order. (Circled in Red)

## Slide 47
WAYNE STATE UNIVERSITY
Key/ Core Request Process
    Go to the web site http://workorder.facilities.wayne.edu/
    Click on Make a Key & Core request and follow the prompts.

## Slide 48
WAYNE STATE UNIVERSITY
Moving Day

## Slide 49
WAYNE STATE UNIVERSITY
Moving Day
  Movers will be onsite in most situations starting to unload equipment from trucks at 8:30am.
  A walk through is usually done first with the customer, move manager, and supervisor for the moving company to develop the “Game Plan” for the day.
  Moving will commence according to the plan throughout the day with usually a 15 min break in the morning, a 30 min lunch at noon, and a 15 min break in the afternoon with a overall finish time at 5:00 PM.

## Slide 50
WAYNE STATE UNIVERSITY
Actually Moving
  All furniture and equipment staged and ready to be loaded on trucks to be moved to swing space for the duration of the construction project.

## Slide 51
WAYNE STATE UNIVERSITY
Swing Space
  Location: 1200 Holden
  Description: 6000 Sq. Ft. Area to stage and store furniture and equipment for long or short term construction projects.
  Space availability: The space available differs from time to time due to what construction projects are going on.
Notes: Need pictures

## Slide 52
WAYNE STATE UNIVERSITY
OEH&S Policy and Procedure
The customer should follow these procedures for cleaning out the surplus equipment to get it ready for removal and disposal:
Wear appropriate personal protective equipment, including gloves, lab coats, eye protection, and N-95 respirators. See attached information on N-95 use. Each person using this respirator must read and submit the form at this link: https://forms.wayne.edu/5384a228b9541/
Autoclave all samples/specimens removed from the refrigerators and freezers before disposal in appropriate red bins. When ready for collection, complete the form here: http://www.oehs.wayne.edu/forms/biowaste-pickup.php
Wipe down all surfaces with a hot soap and water solution. Further disinfect with a 10% fresh bleach solution. See this document for more information: http://www.oehs.wayne.edu/labsafety/labequipment-deconprocedures.doc
Once they are ready for disposal, complete the form for Equipment Decontamination before pick-up by FPM: http://www.oehs.wayne.edu/labsafety/labequipment-deconform.doc

## Slide 53
WAYNE STATE UNIVERSITY
  Questions/ Contacts
  Director of Planning and Estimating:
    Deb Brazen: Email: au2659@wayne.edu
  Estimator that will contact you from Design Services:
    Tonya Miller-Swift: Email: bt7201@wayne.edu
  Planners- if needed on project:
    Claudia Padilla: Email: aq8153@wayne.edu
    Erinn Rooks: Email: fd4056@wayne.edu
    Ashley Flintoff: Email: eh3815@wayne.edu
    Kidest Albaari: Email: fp7658@wayne.edu
    Christa Azar:
  WSU Move Manager: Nathan Crist
    Desk: 313-577-5307
    Cell: 734-624-1399
    Email: aj5818@wayne.edu